KLIP — Stress & Capacity Test Plan

Target: 50 concurrent users in Production

Application, database and server capacity

# 1. Purpose and scope

This plan verifies that KLIP can serve 50 concurrent users with acceptable response times and without exhausting CPU, memory or database connections. It covers the application, the database and the host servers, because past incidents were caused by all three interacting rather than by any one of them alone.

In scope: Shipments, Trucking, Contracts, Shipping Performance, Oil Loss, Dashboard, login/session handling, SAP import running concurrently with user traffic.

Out of scope: functional correctness (covered by the regression suite), network/WAN latency between users and the load balancer, and third-party services (Anthropic API for KLIP Agent AI) which should be stubbed or excluded.

# 2. System under test

Staging topology, used as the reference environment. Production sizing must be confirmed before results can be extrapolated.

| Component | Host | Specification | Notes |
| --- | --- | --- | --- |
| Frontend (Next.js) | 172.28.92.56 | container | Serves UI; API calls proxied |
| Backend (Node/Express) | 172.28.92.57 | 2 vCPU, ~3.4 GB RAM | mem_limit 768 MB; shares host with ~12 other containers |
| Database (PostgreSQL 14) | 172.28.92.60:5442 | dedicated VM | klip-postgres, mem_limit 1 GB |
| Connection pool | backend | max 40, connect timeout 10 s | keepAlive on; per container |
| Application cache | backend memory | 5-minute TTL, in-process | Not shared; lost on restart |

Critical constraint: the backend host has only 2 vCPU and is shared with roughly a dozen containers from other projects. Total CPU available to KLIP is therefore well under 2 cores. This is the single most important number in the whole plan.

# 3. Measured baseline (single user)

Measured on a local restore of the live staging database (6,784 contracts, 1,019 shipments, 6,354 trucking operations). Absolute numbers on production hardware will differ; the ratio between warm and cold is what matters for test design.

| Page / call | Cold (no cache) | Warm (cached) | Status |
| --- | --- | --- | --- |
| Shipments — full page (4 calls) | 4,143 ms | 565 ms | Cached |
| Trucking — full page (3 calls) | 80,200 ms | 56 ms | Cached (default scope only) |
| Shipping Performance (YTD) | 5,806 ms | 17 ms | Cached + warmed |
| Oil Loss | 79 ms | 46 ms | Cached + warmed |
| Contracts (any request) | 5,937 ms | 5,748 ms | NOT CACHED — every request |
| Trucking — status filter | 55,530 ms | 31,303 ms | NOT CACHED — every request |

The two highlighted rows are open defects, not test conditions. They should be fixed before the 50-user test, or the test will simply confirm that they fail.

# 4. Capacity analysis — why the arithmetic matters

Throughput on a 2 vCPU host is bounded by roughly 2 CPU-seconds of work per wall-clock second. Dividing that by the CPU cost of each request gives a hard ceiling, independent of how the test is written.

| Request type | CPU cost (approx.) | Theoretical ceiling | Verdict at 50 users |
| --- | --- | --- | --- |
| Cached page load | ~0.05 s | ~40 requests/s | Comfortable |
| Shipments cold | ~4 s | ~0.5 requests/s | Only survivable if rare |
| Contracts (always uncached) | ~6 s | ~0.33 requests/s | Collapses — queue grows unbounded |
| Trucking status filter | ~31 s | ~0.06 requests/s | Collapses — one user blocks the host |

Interpretation: if 50 users each open Contracts once within a five-minute window, that is 50 x 6 s = 300 CPU-seconds against roughly 600 available. Add Trucking filters and SAP imports and the host saturates. This matches the observed production-like incident where CPU hit 99.47% and five queries ran 87–130 s concurrently.

Conclusion: caching coverage, not raw query speed, determines whether 50 users is achievable. A single uncached page used by everyone is enough to exhaust the host.

# 5. Test design constraints (read before writing scripts)

KLIP's caching behaviour will invalidate a naively written load test. These three constraints are mandatory.

### 5.1 Do not send identical requests from every virtual user

The backend caches responses in memory keyed on the full request (page, page size, date range, status filter, search text, plant, sort). It also performs single-flight: concurrent identical requests are collapsed into one database query and share the result.

If 50 virtual users request the same default page, the server executes roughly one query and returns 49 cached copies. The test would report excellent numbers while proving nothing. Virtual users must vary filters, pages and date ranges to produce a realistic mix of cache hits and misses.

### 5.2 Account for cache warm-up after restart

On startup the backend sequentially warms Shipping Performance, Shipments summary, Shipments outstanding quantity, Trucking and Oil Loss. This takes roughly 100–120 seconds, during which the database is busy.

- For steady-state tests: wait until the log line for the last warmer ("warm-up 'Oil Loss'") appears, then wait a further 60 s before applying load.

- For worst-case tests: deliberately start load 10 s after restart to measure the experience of the first users after a deployment.

### 5.3 Cache TTL is five minutes

Entries expire after five minutes and are cleared immediately by any create/update/delete. A test shorter than five minutes measures a permanently warm system. Steady-state runs must therefore last at least 15 minutes so that expiry and re-population occur inside the measurement window.

# 6. Test data requirements

- A restored copy of production-scale data. Do not test against a small dataset — every defect found so far scales with row count.

- Run ANALYZE after restoring. A restored dump has no statistics and inflates query times by roughly six times, which would produce false failures.

- 50 distinct user accounts with realistic role mix (see section 7). Sharing one account hides per-user work such as session lookups and permission checks.

- A representative SAP import file for the concurrent-import scenario.

- A list of the filter values users actually pick (top suppliers, plants, statuses, date ranges) so the load mix is realistic rather than random.

# 7. User personas and journey mix

Fifty concurrent users will not all do the same thing. This distribution should be validated against real usage logs before the test is finalised.

| Persona | Share of 50 | Primary journey | Cache behaviour |
| --- | --- | --- | --- |
| Logistics operator | 20 users | Trucking list, filter by status, open detail, edit dates | Heavy cache misses (filters) |
| Shipping coordinator | 12 users | Shipments list, filter, open ship detail, update ATA | Mixed; writes invalidate cache |
| Commercial / contracts | 8 users | Contracts list, search PO, open contract | Currently always uncached |
| Management / reporting | 6 users | Dashboard, Shipping Performance, Oil Loss | Mostly warm |
| Admin / SAP | 4 users | SAP import, master data | Write-heavy; invalidates caches |

Think time: 5–15 seconds between actions, randomised. Zero think time is unrealistic and will exaggerate load by an order of magnitude.

# 8. Load profiles

| Profile | Users | Duration | Purpose |
| --- | --- | --- | --- |
| Smoke | 1 | 5 min | Validate scripts and data before any load |
| Load (target) | 50 | 30 min | Prove the target is met in steady state |
| Stress (ramp) | 10 to 150 | 45 min | Find the breaking point and failure mode |
| Spike | 5 to 50 in 30 s | 15 min | Simulate shift change / morning login burst |
| Soak | 30 | 4 hours | Detect memory growth, cache bloat, connection leaks |
| Cold-start | 50 | 10 min from restart | Worst case: deployment during working hours |
| Import contention | 50 + 1 import | 20 min | SAP import concurrent with user load |

The Import contention scenario is the highest-risk one. Historical incidents occurred when heavy reads coincided with SAP import writes, and it is the most likely real-world cause of a production outage.

# 9. Detailed scenarios

| # | Scenario | Steps | Success criterion |
| --- | --- | --- | --- |
| S1 | Login storm | 50 users authenticate within 60 s | All succeed; no 500s; p95 under 2 s |
| S2 | Shipments browse | Open list, page 2, page 3, open detail | p95 under 3 s per page |
| S3 | Shipments filter | Apply 5 different status/date filters | p95 under 5 s; no timeouts |
| S4 | Trucking browse | Open list, page through 3 pages | p95 under 3 s |
| S5 | Trucking filter | Apply status filters (known hot spot) | p95 under 5 s after fix |
| S6 | Contracts search | Search PO, filter by supplier | p95 under 3 s after fix |
| S7 | Reporting | Shipping Performance + Oil Loss, switch periods | p95 under 3 s |
| S8 | Write path | Edit shipment dates, save, reload list | Save under 2 s; list reflects change |
| S9 | Concurrent import | SAP import while S2–S7 run | No user-facing 500s; import completes |
| S10 | Session endurance | Users idle 30 min then resume | No forced logout; no 401 storms |

# 10. Metrics to capture

### 10.1 Application

- Response time per endpoint: p50, p95, p99, max

- Error rate by HTTP status (401/403/500/502/504 separately)

- Throughput (requests/second) and completed user journeys/minute

- Cache hit ratio per endpoint — instrument this before testing; without it results cannot be interpreted

- Backend restart count during the run (must be zero)

### 10.2 Server (both hosts)

- CPU per core and load average (1/5/15) — alert threshold 80%

- Memory used/free and swap activity (swap use indicates imminent trouble)

- Per-container CPU and memory against limits — host-level metrics hide container limits; klip-postgres is capped at 1 GB and klip-backend at 768 MB

- Disk I/O wait and network throughput between backend and database hosts

### 10.3 Database

- Active vs idle connections against pool max 40 and server max_connections

- Longest-running query and count of queries over 5 s

- Lock waits and deadlocks

- Cache hit ratio (shared buffers) and temp file creation (indicates work_mem exhaustion)

- Enable log_min_duration_statement (for example 4000 ms) before the run — reloadable without restart, and the only reliable way to attribute a spike afterwards

# 11. Acceptance criteria

| Metric | Target | Fail threshold |
| --- | --- | --- |
| Page load p95 (cached paths) | under 3 s | over 5 s |
| Page load p95 (uncached/filter) | under 5 s | over 10 s |
| Error rate | 0% | over 0.5% |
| Backend CPU (sustained) | under 70% | over 85% for 5 min |
| Database CPU (sustained) | under 70% | over 85% for 5 min |
| Memory (either host) | under 75% | over 85% or any swap use |
| Container OOM kills | 0 | any |
| Backend restarts | 0 | any |
| Pool connection timeouts | 0 | any |
| Queries over 30 s | 0 | any |

# 12. Known bottlenecks — watch list

These are already identified. They should be fixed before the 50-user run, or explicitly excluded from it with the reason recorded.

| Item | Impact | Status |
| --- | --- | --- |
| Contracts page has no caching | ~6 s every request, every user | Open — fix first |
| Trucking status filters not cached | ~31 s every request | Open — fix first |
| Only 2 vCPU on backend host, shared | Hard ceiling on throughput | Infrastructure decision |
| klip-postgres capped at 1 GB | OOM risk under concurrent heavy queries | Infrastructure decision |
| Cache is per-container, not shared | Second backend instance halves hit rate | Revisit at HA |
| Trucking statement is 693 KB | Parse and plan cost; work_mem pressure | Known, deferred |
| Warm-up takes 100–120 s after restart | Deploys during hours hurt first users | By design; schedule deploys off-hours |

# 13. Tooling

Recommended: k6 (scriptable in JavaScript, low resource overhead, good percentile reporting). JMeter is acceptable if the team already knows it.

The load generator must run on a separate machine from the servers under test, otherwise it competes for the same CPU and corrupts the result.

Each virtual user must hold its own session cookie or token, and filter values should be drawn from a shared list so the mix of cache hits and misses is realistic and repeatable.

# 14. Execution plan

| Step | Activity | Owner |
| --- | --- | --- |
| 1 | Fix Contracts and Trucking caching defects | Development |
| 2 | Confirm production sizing; restore production-scale data; run ANALYZE | Infrastructure |
| 3 | Enable monitoring and slow-query logging on both hosts | Infrastructure |
| 4 | Build and validate scripts with the smoke profile | QA |
| 5 | Run Load (50 users) and record results | QA |
| 6 | Run Stress ramp to find the breaking point | QA |
| 7 | Run Spike, Soak, Cold-start and Import contention | QA |
| 8 | Analyse, document findings, re-test after fixes | All |

# 15. Safety and rollback

- Never run stress tests against production. Use a staging environment sized like production.

- Take a database backup before the first run; write scenarios modify data.

- Capture evidence before restarting anything. A reboot clears the symptom and destroys the running-query state that identifies the cause — several past incidents could not be diagnosed for this reason.

- Agree an abort condition in advance (for example memory above 90% or any OOM kill) and who may call it.

- Notify other teams: the backend host is shared, so a stress test will affect their services too.

# 16. Reporting

For each profile, record: date and time, revision tested, dataset size, profile parameters, the metrics in section 10, pass/fail against section 11, and any defect raised. Attach the raw tool output and the slow-query log so results can be re-examined later without re-running the test.

Document prepared from measurements taken on a restore of the live staging database. Figures should be re-baselined against production hardware before the results are used for capacity commitments.